# Crossword Project Restructuring — Chat Export

Date: 2026-03-19 Context: Review of the restructuring plan document and ordered implementation suggestions

## Executive Summary

This document captures the chat discussion about the Crossword Application restructuring plan. The plan aims to:

- Remove Flask and SQLAlchemy dependencies

- Move to a Hexagonal (Ports & Adapters) architecture

- Replace server-side sessions with a stateless HTTP server

- Build a plain-JavaScript SPA frontend

The restructuring is not yet started (plan only). This export includes the full plan context and detailed, ordered implementation suggestions.

## Suggested Implementation Order

### Phase 1: Foundation (Ports & Adapters Core)

#### 1.1 Define Port Interfaces First

Create crossword/ports/ with the core contracts:

- persistence.py — CRUD for grids, puzzles, users (most critical; blocks adapters & use cases)

- word_list.py — word matching interface

- export.py — export format contract

- file_storage.py — if needed, defer unless you plan file import

Why first: Ports are dependency anchors. Once defined, adapters and use cases can develop in parallel.

#### 1.2 Implement Adapters (2 adapters minimum)

- SQLiteAdapter (from sqlite3 directly, no ORM) — test against existing samples.db schema

- DictionaryAdapter — load word list into memory; verify current logic is preserved

Checkpoint: Write a small unit test that loads a grid from samples.db via the new adapter. This validates the schema hasn’t drifted.

#### 1.3 Create Use-Case Classes

- grid_use_cases.py → GridUseCases

- puzzle_use_cases.py → PuzzleUseCases

- word_use_cases.py → WordUseCases

- export_use_cases.py → ExportUseCases (last; depends on export port)

Use constructor injection — each takes its ports as arguments. No globals, no singletons.

#### 1.4 Wire Dependencies (config/wiring.py)

One function, make_app(config), that assembles adapters and injects them into use cases. Test this by calling make_app(), then verifying you can call a use-case method end-to-end.

Checkpoint: Run existing domain tests — should all pass (domain is untouched).

### Phase 2: HTTP Delivery Layer

#### 2.1 Build the HTTP Server (http_server/server.py)

- Minimal BaseHTTPRequestHandler subclass

- A regex-based router: (method, path_pattern) → handler_function

- Session token parsing (simple UUID in a cookie for now)

Key point: The handler receives parsed request data (params/JSON body) and routes to a handler function. Keep it thin.

#### 2.2 Implement Handlers by Feature Area

Start smallest to largest:

- static_handlers.py — serve index.html + static assets (CSS, JS). Get the frontend shell loading first.

- grid_handlers.py — CRUD grid operations via REST (GET/POST/PUT/DELETE). Re-raise errors with proper HTTP status codes.

- puzzle_handlers.py — similar to grids

- word_handlers.py — word-level operations + suggestions

- export_handlers.py — export routes; wire to ExportUseCases

Checkpoint: For each handler, write a test that sends a raw HTTP request and validates the JSON response. Use urllib.request or write a minimal test client.

### Phase 3: Frontend SPA

#### 3.1 Create the Shell (frontend/index.html)

- Single entry point with placeholder divs: #grid-editor, #puzzle-editor, #word-editor, #toolbar, #menu

- Link CSS and JS files (in proper order)

#### 3.2 Build the API Wrapper (frontend/js/api.js)

- fetch() calls for each endpoint (GET grids, POST grid, PUT grid, etc.)

- Error handling: log server errors; promise-based

#### 3.3 Implement Client State (frontend/js/state.js)

- Simple observable: get(), set(patch), subscribe(fn)

- Tracks: { mode, grid, puzzle, ... }

#### 3.4 Build Editors Incrementally

Order matters — build in dependency order:

- grid-editor.js — render grid SVG; attach click handlers; call API to toggle black cells

- puzzle-editor.js — render puzzle + word list; click to select a word; attach cell input listeners

- word-editor.js — text input + clue input for a single word; word suggestions via API

- dialogs.js — reusable modals (confirm delete, create new grid, etc.)

Checkpoint: After each editor, manually test in the browser. Create a grid → toggle a cell → refresh page (state is brief; this is OK for now).

### Phase 4: Validation & Cut-Over

#### 4.1 Existing Tests Must Pass

pytest crossword/tests/

All 22 tests should pass without modification. If they don’t, the domain/adapter layer has a bug.

#### 4.2 Add Adapter Tests

Test SQLiteAdapter CRUD operations against an in-memory SQLite DB:

# crossword/tests/adapters/test_sqlite_adapter.py
def test_save_and_load_grid():
    adapter = SQLiteAdapter(":memory:")
    adapter.init_schema()  # Create tables
    grid = Grid(15)
    adapter.save_grid(1, "test", grid)
    loaded = adapter.load_grid(1, "test")
    assert loaded.size == 15

#### 4.3 Smoke Test (manual checklist)

Work through the full workflow:

- Create grid → toggle black cells → rotate → undo/redo

- Create puzzle → fill words → enter clues → save

- Export to each format

- Re-import a puzzle

#### 4.4 Delete Old Flask Code

Once everything works:

- Delete crossword/ui/templates/

- Delete crossword/ui/uimain.py, uigrid.py, uipuzzle.py, uiword.py, uistate.py, uipublish.py

- Delete crossword/flask_session/

- Remove Flask, Flask-Session, Flask-SQLAlchemy from requirements.txt

## Priority Matrix

| Step | Priority | Reason |
| --- | --- | --- |
| Define ports first | P0 | Everything depends on them; changes ripple everywhere |
| Implement & test one adapter at a time | P0 | Validates contract early; catches schema drift |
| Use-cases before handlers | P1 | Ensures business logic is decoupled from HTTP |
| Static file serving (Phase 2.2.1) | P1 | Gets the browser connected early; visual feedback |
| Feature order in Phase 3: grid → puzzle → word | P1 | Grids are independent; puzzles depend on grids; words depend on puzzles |
| Integration tests during Phase 4 | P1 | Validate the entire flow works (don’t wait until the end) |

## Quick Start Checklist

### ✅ Week 1 — Foundation (Days 1–2)

- ☐ Create crossword/ports/*.py (4 files, ~150 lines total)

- ☐ Implement SQLiteAdapter & DictionaryAdapter (2 adapters, ~300 lines total)

- ☐ Create use-case classes (4 files, ~450 lines total)

- ☐ Wire dependencies; verify existing tests pass

### ✅ Week 2 — HTTP (Days 3–4)

- ☐ Write http_server/server.py with regex router (~150 lines)

- ☐ Implement handlers by feature (5 handler files, ~600 lines total)

- ☐ Add handler unit tests

### ✅ Week 3 — Frontend (Days 5–6)

- ☐ Create index.html shell + api.js + state.js (~200 lines total)

- ☐ Build editors incrementally; manual test after each

### ✅ Week 4 — Test & Cut (Day 7)

- ☐ Run full domain test suite

- ☐ Add adapter & integration tests

- ☐ Full end-to-end smoke test

- ☐ Delete old Flask code

## Reference: Detailed Plan Structure

For the complete restructuring plan, see RESTRUCTURING_PLAN.md in the project root. That document contains:

- Full motivation and architecture overview

- Complete directory structure and file listings

- REST API contract (all endpoints)

- Data models & DTOs

- Key design decisions with trade-off analysis

- Testing plan details

- Migration path strategy

- Risk assessment & mitigations

- Open questions for future phases

## Next Steps

- Start Phase 1 immediately — Define ports first (P0 priority)

- Implement adapters in parallel while fleshing out use cases

- Run domain tests early to catch any integration issues

- Build HTTP handlers incrementally — static serving first for early visual feedback

- Frontend development should follow backend API stability

Estimated timeline: 4 weeks full-time, or 8 weeks part-time (~3–4 hours/week)

Document exported: 2026-03-19